# PeteMart — Master Strategy & Decision Log

All decisions concluded in ideation sessions — May 2026

Status: ACTIVE — Updated after every session

# 1. What Is PeteMart

Digital discovery and commerce platform for 5,000+ wholesale and retail businesses across 14 Bangalore pete market areas

Digital layer OUTSIDE physical shops — not replacing them, amplifying them

Three portals: Customer (buyer), Seller (shop owner), Admin (PeteMart ops)

Target: Chickpet, Nagarathpete, Sultanpete, RT Nagar Street and 10 more pete areas

Phase 1 anchor: Chickpet textiles + Nagarathpete jewellery

# 2. Key Product Decisions — Concluded

Commerce Modes: A (Direct Purchase) / B (WhatsApp Enquiry) / C (Visit Store) — seller chooses per shop or per product

Login: Soft/lazy — open browsing, prompt only on action

Mode Selection: Seller-controlled — shop-level default + product-level override. PeteMart suggests, seller decides.

Jewellery Rule: Mode C ONLY — no online purchase, no delivery. Eliminates delivery fraud by design.

Graduated Onboarding: Week 1–4: directions only → Week 5–8: WhatsApp CTA → Month 3+: Mode A opt-in

Digital Window Display: New arrivals, offers, reel videos pushed to followers. Follow a Store feature.

Reel Models: Self-upload / AI-generated from photos / PeteMart Concierge shoot

Virtual Try-On: Phase 2 — sarees, jewellery, readymades. AR via device camera.

Price Transparency: Phase 1: MRP vs Pete Price badge. Phase 2: auto-compare vs Amazon/Flipkart.

Order Special Instructions: Free-text field at checkout — tracked, on packing slip, seller must acknowledge.

View-Only Stores: Jewellery stores get rich profile — live gold/silver rates, making charges, sample pricing.

Buying Pattern Engine: Phase 1: capture data. Phase 2: activate intelligence. Meaningful at 5K+ MAU.

GST Phase 1 Rule: Mode A = GST-registered sellers only. Unregistered = Mode B/C only.

Shipping: Shiprocket/Shadowfax integration. One-tap courier booking for Mode A sellers.

# 3. Pricing & Trial — Concluded

Starter: ₹499/mo | ₹4,990/yr (2 months free)

Growth: ₹999/mo | ₹9,990/yr (2 months free)

Premium: ₹2,499/mo | ₹24,990/yr (2 months free)

Free Trial: 3 months — Growth plan features — no credit card required

Trial end: Show value metrics (enquiries, followers, orders) → annual plan nudge

Expired: Store goes View Only — Google ranking preserved — data kept 1 year

Win-back: Field exec follow-up call at Day 45 after expiry

# 4. Tech Stack — Concluded (AI-First, Lean)

Frontend: Next.js → Vercel (auto-deploy from GitHub)

Backend: Node.js/NestJS → Railway

Database: Supabase (PostgreSQL + Auth + Row-Level Security)

Files: Cloudflare R2 (images, videos, invoices, KYC)

CDN + Security: Cloudflare (free — DNS, SSL, DDoS, caching)

Search: Typesense (open source, self-hosted)

Payments: Razorpay (UPI, cards, TCS, payouts)

Notifications: MSG91 (OTP/SMS) + Interakt (WhatsApp)

Email: Resend (free 3K/mo)

Analytics: PostHog (open source, free)

Mobile: React Native + Expo EAS Build (no Mac needed for iOS)

Code: GitHub monorepo — GitHub Actions CI/CD

AI Tools: Perplexity + Claude + Cursor + GitHub Copilot + v0.dev

# 5. Cost Model — Concluded

One-time setup: ~₹86K–1.5L (registration, legal, Apple/Google, domain)

Monthly burn: ~₹43K–63K/mo (AI-first, no engineer, no devops full-time)

Annual burn: ~₹5–7.5L/year

Break-even: 50 paid sellers (Month 4–5)

Self-sustaining: 300 sellers (~Month 8)

100 annual Growth subscribers = ₹9,99,000 upfront cash — strong runway

Team: Founder + 1 Field Executive + Part-time DevOps freelancer + CA retainer

AI replaces: engineer, designer, content writer, marketing exec, QA, analyst, support

# 6. Trust & Safety — Concluded

4-layer seller verification: Identity (Aadhaar) → Business (GSTIN) → Physical (address pin) → Product sample

Escrow payments for Mode A — released only on delivery confirmation

48-hour buyer dispute window — PeteMart arbitrates

Jewellery = Mode C only. No online purchase = no delivery fraud.

Trust signals: Verified badge, order completion rate, reviews, physical store confirmed

DPDP Act: All data in AWS Mumbai. Privacy policy + consent mandatory.

# 7. Business Directory — Concluded

425 businesses across 24 lanes in Chickpet, Nagarathpete, and surrounding pete areas

Classification: 178 Wholesale (41.9%) | 134 Both (31.5%) | 94 Retail (22.1%) | 9 Manufacturer | 5 Service | 5 F&B

73.4% wholesale-facing — validates PeteMart's core proposition

Phase 1 outreach: 312 wholesale-facing shops (pure wholesale + both)

Bulk data ingestion planned: Google Maps API + JustDial scraping (Phase 2 — target: thousands of shops)

# 8. Open Follow-Up Register (14 Items)

F-01: GST E2E — GSTR-1, GSTR-3B, ITC for B2B, TCS reconciliation — CA review needed [HIGH]

F-02: B2B Wholesale Portal — bulk quote, MOQ pricing, credit terms [HIGH]

F-03: Returns & Refund Policy — Phase 1 = no returns. Full policy for Mode A needed [HIGH]

F-04: COD — when to introduce? Fake order risk management [MEDIUM]

F-05: Logistics Partners — Shiprocket vs Dunzo vs Shadowfax — rate negotiation [HIGH]

F-06: WhatsApp Commerce (Meta Pay) — native checkout integration [MEDIUM]

F-07: PeteMart Helper Model — gig workers for shop clusters, Phase 2 [MEDIUM]

F-08: Virtual Try-On Tech Stack — Fynd vs Vue.ai vs build in-house [MEDIUM]

F-09: Auto Price Comparison — legal clarity on scraping Amazon/Flipkart [LOW]

F-10: Loyalty & Rewards Programme — Pete Points system [LOW]

F-11: Multi-Language — Kannada UI for sellers (critical for 50+ age group) [HIGH]

F-12: DPDP Act Compliance — Data Fiduciary registration at 1L+ users [HIGH]

F-13: Seller Credit / BNPL — inventory financing via Khatabook/OkCredit [LOW]

F-14: Offline POS Integration — in-store sales tracking on PeteMart dashboard [LOW]

# 9. Next Steps

✅ PRD v2.0 — 28 sections — COMPLETE

✅ Business Directory — 425 shops classified — COMPLETE

✅ Seller Interview Guide — 20 shops, 22 questions — COMPLETE

✅ Market Viability Study — COMPLETE

🔄 Wireframe Review — 43 screens across 3 portals — IN PROGRESS (next)

📅 Seller interviews — execute with 20 shops in Chickpet/Nagarathpete

📅 Legal setup — Pvt Ltd registration, GST, trademarks

📅 GitHub repo setup + Supabase project creation

📅 MVP build — Phase 1 (Month 1–3): 50 stores, web only, Mode B+C

# 10. Agentic AI — Concluded

Phase 1: 8 function agents — Onboarding, Catalogue, Content, Support, Price Watch, Renewal, Analytics, Review

Phase 2: One dedicated agent per shop — persistent memory, full store manager

Catalogue Agent via WhatsApp = highest impact Phase 1 feature — seller sends photo, listing auto-created

Tech: LangGraph/CrewAI (open source) + Claude API + existing Supabase/Interakt stack

Cost: ~₹1–5 per agent run → ₹2,500–12,500/mo for 500 shops — extremely lean

Agent memory: per-shop Supabase table — tracks history, preferences, seasonal patterns

# 11. WhatsApp-to-Microsite Commerce — Concluded

Microsite is the SINGLE LINK FOR EVERYTHING — WhatsApp, Instagram, YouTube, visiting card, QR, Google

Every product has a shareable URL: petemart.in/kuberan-silks/blue-kanjivaram-6yard

Every collection, offer, and new arrivals page has a shareable link

WhatsApp broadcast → product link → microsite → checkout → Razorpay payment → order confirmed

Mode B: WhatsApp broadcast → link → microsite → pre-filled WhatsApp enquiry with product details

Google Business Profile auto-synced from microsite — PeteMart manages it for the seller

Content Agent auto-generates broadcast message with product link — seller just taps Send

Seller manages ONE link everywhere — not 5 different platforms

# 12. Deep-Link Direct Checkout — Concluded

Direct checkout URL: petemart.in/buy/{shop}/{product}?qty=1&price=X&coupon=Y

Short URL: pete.in/xyz — clean for WhatsApp sharing

URL parameters: qty, price, coupon, ref (attribution), expires (urgency), note (pre-fill instructions)

Guest checkout — no login until payment OTP. Maximum conversion.

Offer link: coupon auto-applied from URL — no manual entry by customer

Expiring links: seller can set link expiry for flash sales

Content Agent auto-generates: product URL + checkout URL + short URL + WhatsApp message + Instagram caption

Seller workflow: upload photo on WhatsApp → agent creates listing + links → seller taps Send → customer pays in 45 sec

QR code auto-generated per product — printable for in-store display

Attribution tracking: ?ref=wa-broadcast / instagram / youtube — shows in seller analytics

# 13. Deep-Link Direct Checkout — Concluded

Direct checkout URL: petemart.in/buy/{shop}/{product}?qty=1&price=X&coupon=Y&ref=wa&expires=ts&note=txt

Short URL: pete.in/xyz — clean for WhatsApp sharing

Guest checkout — OTP only at payment. No registration. Account opt-in post-order.

Content Agent auto-generates all links + WhatsApp message + Instagram caption + QR code

Seller workflow: send photo on WhatsApp → listing created → broadcast generated → tap Send → customer pays in 45 sec

QR code per product — printable for in-store display

Attribution: ?ref=wa-broadcast / instagram / youtube — shown in seller analytics

# 14. PRD Final Status

PRD v2.0 — 31 Sections — COMPLETE as of May 12, 2026

Next action: Wireframe review — 43 screens across Customer / Seller / Admin portals